Week 3: Requirements, Architecture and Technology Setup

Technical Milestone Report & Verification Record — System Architecture, Domain Modeling & Local Stack Initialization

| Project Title | Jenkins-Based Podcast Episode Release System |
| --- | --- |
| Milestone | Week 3 — Requirements, Architecture and Technology Setup |
| Repository | https://github.com/Talha905/podcast-episode-release-system |
| Branch / Baseline | origin/main |
| Verification Status | Fully Implemented, Executed & Verified |

1. Milestone Objective

The objective of Week 3 was to design the minimum viable application architecture for the Podcast Episode Release System. The MVP scope encompasses core record operations (create, view, update, search), a role-based status release workflow, and a status summary dashboard. Furthermore, the objective included selecting the technology stack (Java 17, Spring Boot, Maven, embedded H2 database, Apache Tomcat deployment target) and establishing a working local development environment.

2. Technical Work Executed

SRS & Requirements Definition: Formulated the Software Requirements Specification (SRS) defining functional requirements for episode creation, review workflows, role separation, and dashboard reporting.

Layered System Architecture: Engineered a layered Model-View-Controller (MVC) architecture separating Presentation (Spring MVC / Thymeleaf), Business Logic (Spring Services), Data Access (Spring Data JPA), and Storage (H2 Database).

Domain Data Modeling: Modeled core entities including Episode (title, description, season/episode numbers, audio path, publication timestamps) and EpisodeStatus enum (DRAFT, PENDING_REVIEW, SCHEDULED, PUBLISHED, REJECTED, FAILED).

Dependency Setup: Configured Maven coordinates in pom.xml for spring-boot-starter-web, spring-boot-starter-data-jpa, spring-boot-starter-validation, and com.h2database:h2.

Local Stack Verification: Established working local development setup with Spring Boot 3.3.3 and OpenJDK 17, verifying clean compilation and startup.

3. Key Code, Configuration & Commands

Core Entity Definition (Episode.java snippet):

@Entity @Table(name = "episodes") public class Episode { @Id @GeneratedValue(strategy = GenerationType.IDENTITY) private Long id; @NotBlank(message = "Title is required") private String title; @Column(length = 2000) private String description; @Enumerated(EnumType.STRING) private EpisodeStatus status = EpisodeStatus.DRAFT; private Integer seasonNumber; private Integer episodeNumber; private String audioFilePath; private LocalDateTime createdAt; private LocalDateTime publishedAt; // Getters, setters, and lifecycle pre-persist hooks }

Maven Coordinates & Verification Commands:

# Clean and compile the application locally mvn clean compile # Execute initial test verification mvn test # Run Spring Boot application locally on port 8080/8005 mvn spring-boot:run

4. Git Commit Evidence

The technical implementation for Week 3 was recorded in the repository via the following commits:

| Commit Hash | Date | Author | Commit Message |
| --- | --- | --- | --- |
| be9ad6e | 2026-08-20 | talha | chore: initialize Maven project with Spring Boot dependencies |
| e575c65 | 2026-08-20 | talha | feat: add Spring Boot application entry point |
| 9e8a3af | 2026-08-20 | talha | chore: add web, JPA, validation and H2 dependencies |
| 73d8d56 | 2026-08-20 | talha | feat: add Episode entity, status enum and app entry point |

5. Issues Faced and Fixes

During the persistence layer setup, the following real issue was encountered and resolved:

Missing Setter on Episode Entity: The initial Episode entity lacked an explicit setCreatedAt() setter method, which caused entity auditing listeners and unit tests attempting to set predefined timestamps during fixture initialization to fail compilation. Fix: Added the missing setCreatedAt(LocalDateTime) setter in Episode.java and committed the fix in commit c24d43a ('fix: add missing setCreatedAt setter on Episode entity').

6. Outcome Against Week 3 Deliverables

| Syllabus Deliverable | Actual Implementation Status | Verification Method |
| --- | --- | --- |
| SRS Summary & Scope | Completed: Functional & Non-Functional scope defined for 15-week release lifecycle. | Reviewed against project backlog and use-case matrix. |
| Architecture & Use-Case Model | Completed: 3-tier Spring Boot architecture with role-based status pipeline. | Validated layered code structure under src/main/java. |
| Data Model & API List | Completed: Episode entity, EpisodeStatus enum, and planned REST/MVC endpoints. | JPA schema generated automatically in H2 database. |
| Working Local Setup | Completed: Maven 3.9 + OpenJDK 17 compiling cleanly with zero errors. | Verified via 'mvn clean compile' with BUILD SUCCESS. |

7. Verification Notes

Verified that the Maven build toolchain cleanly compiles all classes and initializes Spring Context with an in-memory H2 database. No external database server installation was required, ensuring portability across development workstations.